1.Information

1.1 Mission
Riverside Family Clinic provides outpatient primary care services to patients. Its cybersecurity priorities are to protect patient information, maintain access to clinical systems, reduce disruption from ransomware and phishing, and ensure the clinic can recover from an incident.

1.2 Key business processes
- Patient registration and appointment scheduling
- Clinical documentation in the EHR
- Billing and insurance processing
- Patient communication by phone and email
- Prescription/referral workflow
- Backup and recovery of clinic data

1.3 Key stakeholders

| Clinic owner/lead physician | Clinic manager | Doctors and nurses | Receptionists | External IT provider | EHR vendor | Patients |
| --- | --- | --- | --- | --- | --- | --- |
| Accountable for risk acceptance and funding decisions | Coordinates cybersecurity improvement activities | Clinical users of EHR and patient data | Handle scheduling, patient intake, email, and billing information | Manages technical support, patching, backups, MFA, and monitoring | Hosts and supports the electronic health record system | Depend on confidentiality, integrity, and availability of care-related information |

1.4 Assumptions and constraints

- No internal cybersecurity staff
- Limited time for staff training
- Limited tolerance for EHR downtime during business hours
- Reliance on third-party vendors

- Staff use clinic-owned laptops/desktops

- The EHR and billing systems are cloud-hosted

- The clinic handles sensitive patient and billing information

- The clinic has limited ability to tolerate downtime during business hours.
- Improvements should be achievable within 6–12 months

2.Methodology

This project used the NIST Cybersecurity Framework (CSF) 2.0 and the NIST SP 1301 Organizational Profiles approach to assess the cybersecurity posture of a fictional small outpatient healthcare clinic.

The assessment focused on a selected subset of CSF outcomes relevant to:
- ransomware resilience,
- patient data protection,
- operational continuity,
- vendor dependency,
- and incident response readiness.

Priorities were assigned based on potential impact to patient care, risk of operational disruption, sensitivity of patient data, ransomware resilience, and implementation feasibility within a small clinic environment.

A Current Profile and Target Profile were created to identify cybersecurity gaps and prioritize practical improvements achievable within a 6–12 month period.

3.Limitations

This project is based on a fictional healthcare clinic and does not include:
- medical device security assessment,
- regulatory compliance validation,
- penetration testing,
- cloud configuration review,
- or technical vulnerability scanning.

The project focuses primarily on governance, operational resilience, and practical cybersecurity improvements suitable for a small healthcare provider.

Prepared by: Margherita Tomba
Project: Riverside Family Clinic Cybersecurity Improvement Plan
Frameworks used: NIST CSF 2.0, NIST SP 1301
Version: 1.0
Date: May 2026